# DIGITAL LIBRARY

# Strategic Metadata, Architecture & Compliance Master Plan

Confidential Internal Document - For Executive Approval

## 1. Executive Summary

This document outlines a comprehensive technical roadmap for the Digital Library platform. The objective is twofold: First, to securely conceal commercial UI elements to ensure compliance during publisher negotiations. Second, to significantly upgrade our data architecture by capturing deep, content-specific metadata. This will transform our platform from a standard repository into an 'Advanced Digital Library', capable of granular filtering and robust academic searches.

## 2. Phase 1: Publisher Compliance (UI Stealth Mode)

We will introduce a global toggle (PUBLISHER_SAFE_MODE). When activated, the system executes a 'Stealth Mode'.

- • Hidden Elements: Global Search Bar, 'Request Demo', 'Create Quotation', 'Subscription Plans', 'FAQ', and 'Agency Info'.

- • Marketing Safety: Direct URLs sent via email marketing campaigns will continue to function flawlessly.

- • Existing Users: Paid subscribers currently using the dashboards will experience ZERO disruption.

## 3. Architectural Metadata Upgrade Maps

To enable advanced filtering without disrupting the existing database, we will dynamically append specific metadata fields based on the Content Type. Below are the exhaustive structural maps for every specific content type, demonstrating exactly how data entry will evolve.

### 3.0 Current Fields vs. New Fields — Quick Reference

Clarification for reviewers: Today the platform stores every content type using ONE shared metadata structure — the same set of fields applies to all content types (there are no content-type-specific fields yet). The fields listed under “CURRENTLY AVAILABLE” below already exist in the live system right now. The “Advanced Metadata” fields detailed per content type in sections 3.1–3.7 are the NEW, content-specific fields introduced by this upgrade, and every one of them will be stored as OPTIONAL (nullable).

🗂️ CURRENTLY AVAILABLE FIELDS  (shared by EVERY content type — live today)

├── Title

├── Authors / Editors

├── Content Type

├── Domain

├── Subject Area

├── Description / Abstract

├── Document or Video URL (PDF / Embed link)

├── Thumbnail URL

├── Tags / Keywords

├── Access Type (Free / Subscription)

├── Price

└── Publish Status (Published / Draft)

(system-managed, auto: Views, Validation Status, Published Date, Last Updated)

➕ NEW CONTENT-SPECIFIC FIELDS  (added by this upgrade — per content type)

├── Books & eBooks ........... Publisher, Publication Year, ISBN-13, Edition / Total Pages

├── Periodicals .............. Journal Name, Publisher, Volume, Issue, Publication Year, DOI / ISSN

├── Magazines ................ Magazine Name, Publisher, Issue Date (Month/Year), Issue Number

├── Case Reports ............. Hospital / Institution, Department / Specialty, Year of Publication

├── Theses ................... University / Institution, Degree Level, Award Year, Supervisor / Guide

├── Conference Proceedings ... Conference Name, Location (City/Country), Year, Sponsoring Body

└── Newsletters .............. Organization / Publisher, Volume / Issue, Release Date

- How to read sections 3.1–3.7 below: the “Core Fields” shown in each map are a simplified view of the shared existing fields listed above; every field under “Advanced Metadata (For Filtering)” is NEW and does not exist in the system yet.

### 3.1 Books & eBooks

📖 BOOKS DATA ENTRY MAP

├── 🔹 Core Fields (Always Required)

│   ├── Title

│   ├── Authors / Editors

│   └── PDF Upload

└── 🔹 Advanced Metadata (For Filtering)

├── Publisher Name

├── Publication Year

├── ISBN-13

└── Edition / Total Pages

• Client Impact: Universities can strictly filter their library to show only 'Springer Books' or 'Books published after 2020'.

### 3.2 Periodicals (Journals)

📰 PERIODICALS DATA ENTRY MAP

├── 🔹 Core Fields (Always Required)

│   ├── Article Title

│   ├── Authors

│   └── PDF Upload

└── 🔹 Advanced Metadata (For Filtering)

├── Journal Name

├── Publisher Name

├── Volume Number

├── Issue Number

├── Publication Year

└── DOI / ISSN

• Client Impact: This is the highest priority for medical/engineering colleges. Researchers demand to browse specific issues of specific journals.

### 3.3 Magazines

🗞️ MAGAZINES DATA ENTRY MAP

├── 🔹 Core Fields (Always Required)

│   ├── Magazine Article Title

│   ├── Authors

│   └── PDF Upload

└── 🔹 Advanced Metadata (For Filtering)

├── Magazine Name

├── Publisher Name

├── Issue Date (Month/Year)

└── Issue Number

• Client Impact: Enables a 'Newsstand' view where users can browse chronologically by issue date.

### 3.4 Case Reports

🩺 CASE REPORTS DATA ENTRY MAP

├── 🔹 Core Fields (Always Required)

│   ├── Report Title

│   ├── Authors (Doctors)

│   └── PDF Upload

└── 🔹 Advanced Metadata (For Filtering)

├── Hospital / Medical Institution Name

├── Department / Specialty

└── Year of Publication

• Client Impact: Crucial for medical professionals to filter clinical cases by specialty (e.g., 'Cardiology Case Reports 2023').

### 3.5 Theses & Dissertations

🎓 THESES DATA ENTRY MAP

├── 🔹 Core Fields (Always Required)

│   ├── Thesis Title

│   ├── Scholar Name

│   └── PDF Upload

└── 🔹 Advanced Metadata (For Filtering)

├── University / Institution Name

├── Degree Level (e.g., PhD, MSc)

├── Defense / Award Year

└── Supervisor / Guide Name

• Client Impact: Allows building a national/international academic repository searchable by University.

### 3.6 Conference Proceedings

🎤 CONFERENCE PROCEEDINGS DATA ENTRY MAP

├── 🔹 Core Fields (Always Required)

│   ├── Paper Title

│   ├── Presenters

│   └── PDF Upload

└── 🔹 Advanced Metadata (For Filtering)

├── Conference Name

├── Conference Location (City / Country)

├── Conference Year

└── Sponsoring Body / Publisher

• Client Impact: Researchers tracking specific annual conferences can find all associated papers instantly.

### 3.7 Newsletters

✉️ NEWSLETTERS DATA ENTRY MAP

├── 🔹 Core Fields (Always Required)

│   ├── Newsletter Title

│   └── PDF Upload

└── 🔹 Advanced Metadata (For Filtering)

├── Organization / Corporate Publisher

├── Volume / Issue Number

└── Release Date

• Client Impact: Structured corporate and academic communications flow seamlessly.

## 4. Dashboard UX & Search Interaction Flow

Once the advanced metadata is captured, the User Dashboard (LMS) will feature 'Cascading Sidebar Filters'. This creates a highly engaging, step-by-step discovery process for the user:

User Interaction Flow:

[1] User Selects Content Type: 'Periodicals'

↓

[2] System Unlocks Publisher Filter: e.g., User selects 'Elsevier'

↓

[3] System Unlocks Journal Filter: Showing ONLY Elsevier Journals

↓

[4] User Selects 'The Lancet' -> Views highly targeted Articles

## 5. Data Integrity Protocol (Zero Data Loss)

The most critical directive of this upgrade is safeguarding the existing millions of scraped records currently residing in the database.

- • Nullable Database Fields: At the Prisma database schema level, ALL newly added fields will be strictly designated as OPTIONAL.

- • 100% Backward Compatibility: This ensures that older scraped data (which lacks these specific fields) will not break the system. The frontend UI will gracefully hide labels like 'Publisher:' if the data is unavailable.

## 6. Phase 3: Publisher Module & Automated Data Ingestion (Proposed)

This phase introduces a dedicated Publisher ecosystem and upgrades the platform's data ingestion into a structured, filter-ready pipeline. It is designed to run entirely on freely available open-access sources — no paid or key-based third-party APIs are required, and no paywalled content is ever accessed.

### 6.1 Publisher Module & Dashboard

- Publisher accounts: the Super Admin onboards each publisher with a single login (no sub-users).

- Partnership model (NO revenue share): publishers are invited to share direct PDF links to their open-access articles. The value exchange is increased traffic to the publisher's own website and higher citation counts for their journals — no fees are charged or shared.

- Each publisher dashboard shows the tie-up / agreement summary and the publisher's own catalogue with live counts (e.g., “STM Journals — 200 Books, 1,00,000 Articles”).

- Two upload paths: (a) the publisher uploads from their end; (b) the Super Admin uploads on the publisher's behalf.

- Quality gate: content entered by a publisher stays in DRAFT and is published only after Super Admin / Subscription Manager review. Rejected items are visible to the publisher, who may resubmit or add new. Bulk ingestion performed by the Super Admin publishes directly.

- Access control: each publisher can view/edit only its own content, and only its permitted content types.

- Staged onboarding: the publisher workspace is presented as a fresh partnership area; internal pre-onboarding ingestion details are not surfaced to the publisher.

### 6.2 Structured, Filter-Ready Dataset (New vs. Archived)

- Article-centric storage: each Article carries its journal identity (Journal Name, ISSN, Subject, Domain, Language, Country, Journal Start Year) plus Volume, Issue, DOI, Authors, PDF URL and access type. Journals are grouped canonically by ISSN, so journal-name spelling variations never fragment filters.

- Books are stored with chapter-level granularity, so a reader can open a specific chapter independently.

- Zero disruption: the existing scraped records remain untouched as an “Archived” dataset. End users get a toggle to browse Archived vs. New data.

- Cascading filters (Section 4) become fully reliable: Content Type -> Publisher -> Journal -> Year / Volume -> Issue -> Article; plus queries like “journals started in the last 2 years” via Journal Start Year.

### 6.3 Automated Data Ingestion Engine (No Paid APIs)

All data is harvested exclusively from open, free, no-key sources. Three complementary methods are used:

📥 INGESTION METHODS  (all free — no API keys, no cost, open-access only)

├── 1. Public Data Dumps

│      └── Download the full open datasets published by DOAJ (journals / articles)

│          and DOAB (open-access books), then bulk-import them directly. No live calls.

├── 2. Open Keyless Endpoints

│      └── OpenAlex, Crossref, Unpaywall — public URLs returning structured data

│          (journal, ISSN, publisher, open-access PDF link). No registration, no key.

└── 3. OAI-PMH Harvesting

└── The standard metadata feed exposed by OJS journal sites & repositories,

harvested directly from the site's public feed URL.

- Publisher attribution is captured automatically (each record is tagged with its journal and publisher), which powers Publisher Auto-Discovery below.

- Open-access content from major publishers (e.g., Elsevier, Springer, MDPI) is reached through these dumps/aggregators; the platform never scrapes paywalled content or publisher HTML directly.

- Duplicate records are skipped on import (matched by DOI, or ISSN + Title + Volume + Issue).

- Super Admin bulk imports publish directly; the engine can also export a CSV in the platform's format for review before import.

### 6.4 Publisher Auto-Discovery & One-Click Tie-Up

- As data is ingested, the engine extracts the publisher from each record and automatically populates a “Discovered Publishers” section on the Super Admin dashboard — name, any available details, and live content counts (Books / Articles).

- From there, a single “Tie Up” action lets the Super Admin add the remaining details (email, contact number, etc.) and send a partnership invitation plus auto-generated login credentials to the publisher by email.

## 7. Executive Approval

By signing below, the authorized signatories approve the technical architectural changes, structural data maps, and UI compliance upgrades outlined in this master plan.

| ____________________________________ Managing Director / Authorized Signatory Date: | ____________________________________ Technical Lead / System Architect Manish Date: |
| --- | --- |